| CLIENT | Clear Creek Volunteer Fire Department |
| --- | --- |
| STAKEHOLDER | Rick L. Del Vecchio — CCVFD IT Director |
| ENGAGEMENT | Sole CCVFD stakeholder contact; students communicate only through Rick |
| DURATION | 8 weeks |
| METHOD | Scrum |
| CURRENT PLATFORM | Google Workspace > Google Sites |
| WEBSITE | https://www.clearcreekvfd.com/ |

DOCUMENT PURPOSE

Request for a student-led Scrum team to redesign and expand CCVFD’s public website without losing any existing content or functionality. This brief defines the initial product direction, constraints, quality expectations, and handoff requirements.

# 01 Project Overview

The Clear Creek Volunteer Fire Department (CCVFD) is seeking a comprehensive redesign and modernization of its existing website. The work will be undertaken by a student software development team over eight weeks using the Scrum framework.

CCVFD is a nonprofit, all-volunteer fire department serving Clear Creek and surrounding mountain communities in Boise County, Idaho. Its website supports department information, community announcements, emergency preparedness, wildfire updates, volunteer engagement, and access to public documents.

The current site is functional and contains substantial content, but there are opportunities to improve its visual presentation, organization, usability, maintainability, and integrations with external services.

PRIMARY OBJECTIVE Develop a modern, professional, accessible, and maintainable website that serves the department and community while preserving all existing published content and functionality.

This is a real-world client engagement, giving students opportunities to practice requirements analysis, stakeholder communication, software design, technical research, Scrum project management, testing, documentation, and delivery.

# 02 Stakeholder & Scrum Framework

## Designated client stakeholder

Rick L. Del Vecchio is the sole CCVFD stakeholder representative and point of contact. During this project, Rick acts solely in his capacity as CCVFD IT Director—not as CWI CS Department Chair or faculty member.

Communicate department requirements, goals, priorities, and client feedback.

Provide existing website materials, documentation, and approved assets.

Clarify requirements, review designs and demonstrations, and evaluate completed functionality.

Relay any additional requirements emerging from CCVFD Board of Directors discussions.

Coordinate stakeholder acceptance and authorize any production deployment.

SINGLE COMMUNICATION CHANNEL All CCVFD stakeholder communication must go through Rick. Students must not independently contact CCVFD firefighters, Board members, officers, volunteers, or other department personnel for requirements, approvals, or information. Requests requiring their input should be routed through Rick.

## Student Scrum Team

The students will elect their Scrum Master and manage their development process. The instructor and team may establish any additional Scrum accountabilities appropriate to the course. The stakeholder communicates product needs and priorities but does not prescribe sprint plans or technical task assignments.

Maintain and refine a Product Backlog, with estimates and clear acceptance criteria.

Select sprint cadence, Sprint Goals, sequencing, roles, and day-to-day development practices.

Run appropriate Scrum events, demonstrate working increments, and track impediments.

Maintain technical decisions, progress visibility, and project documentation.

Evaluate stakeholder feedback and adjust upcoming work within the eight-week constraint.

# 03 Primary Project Goals

Visual redesign — a polished, coherent website appropriate for a professional volunteer fire department.

Content preservation — all existing pages, FAQs, blog entries, documents, and relevant functionality retained.

User experience — improved navigation, accessibility, responsive design, and information hierarchy.

Community information hub — better communication of news, preparedness resources, alerts, and events.

Google Workspace compatibility — retain existing Google tools and services wherever practical.

Maintainability — routine updates should not require advanced development skills.

Expandability/Scalability — create a sustainable foundation for future integrations and enhancements.

# 04 Website Design & Branding

Students are encouraged to propose a creative, professional design. CCVFD does not enforce a strict brand color palette; a fire-service visual identity using red, black, charcoal, white, gray, or suitable accents would be appropriate.

A prominent homepage hero introducing the Clear Creek Volunteer Fire Department.

Consistent typography, spacing, color, and reusable design components.

Responsive desktop, tablet, and mobile layouts with intuitive navigation.

Clear distinctions between emergency alerts, current news, and historical information.

Modern cards, article layouts, accessible interactions, and easy-to-scan content.

WCAG 2.2 AA accessibility as a target.

Respectful use of department photographs, graphics, and existing approved logos.

The result should convey professionalism, trust, community service, and preparedness without unnecessary complexity. Existing department logos should be used where appropriate. New logos or significant brand changes require stakeholder approval.

# 05 Content Preservation & Website Architecture

MANDATORY PRESERVATION RULE This is a redesign and expansion, not a content reduction. Do not delete, condense, or rewrite existing published material without stakeholder approval. Audit and inventory all current content before migration, including dated posts and downloads; archive outdated notices rather than silently removing them.

## Required content areas

Homepage - Department introduction, mission, featured news, alerts, and clear paths to volunteering, membership, donations, and resources.

About Us - Department history, mission and values, services, stations, service area, and every existing FAQ question and answer.

News & Alerts - All current and historical news, incident announcements, wildfire information, public notices, publication dates, documents, and archives.

Events - Community and department events, fundraiser information, existing calendar integration, and historical events.

Community & Membership - All membership procedures, benefits, volunteer information, forms, and the complete “What Does My Membership Pay For?” section.

Resources - Fire safety and emergency preparedness guidance, burning and permit information, agency resources, and public document downloads.

Donations - Funding details, membership and donation opportunities, and explanations of department operating needs.

Contact Us - Existing contact channels and forms, expanded departmental information, and directory structure.

Additional pages and improvements to information architecture are welcome when they are discussed with the stakeholder. The team should maintain a content migration inventory mapping old content to its new location.

# 06 Desired Features & Enhancements

The following represents the initial client wish list. Not every enhancement is expected to be feasible or deliverable within eight weeks. Research findings, practical alternatives, and clear communication are valued outcomes. When items cannot be realistically achieved, add them to a carry-forward document.

## A. Expanded Contact Page & Department Directory

Create a more comprehensive public contact and directory area, with general contact and emergency guidance, Board of Directors listings, Fire Chief and leadership information, and directories for firefighters and volunteers.

Support approved names, roles, biographies, photographs, and public contact details.

Make entries easy to add or update, with placeholders until approved information is available.

Obtain stakeholder authorization before publishing any personal details, photographs, or individual contact information.

## B. Emergency Information & Live Alerts

Research supported integration options for Watch Duty, Idaho Department of Lands, U.S. Forest Service, Bureau of Land Management, Boise County Emergency Management, regional fire departments, and other official sources.

Evaluate embeds, dashboards, public feeds, APIs, links, source attribution, accessibility, and availability.

Provide a functional manually managed alert banner at minimum; explore reliable automation if supported.

Clearly identify update times and sources. Never imply information is live unless updates are reliable.

Make clear that site notices do not replace official evacuation instructions, dispatch, or 9-1-1.

## C. Improved Web Forms & Data Management

The current site uses embedded Google Forms and other Workspace tools. Investigate cleaner integrated forms for contacts, volunteer interest, directory submissions, events, membership inquiries, general feedback, and administrative requests.

Research Google Apps Script, Google Forms, Sheets, AppSheet, and suitable Workspace-compatible services.

Evaluate secure custom HTML submission, server-side processing, email notifications, and lightweight data storage.

Address spam prevention, privacy, consent, authentication, access controls, retention, and maintainability.

A custom database is optional. A mailto-based fallback may be studied, with limitations documented.

Do not create emergency-reporting forms. Direct emergency reports to 9-1-1.

## D. YouTube & Video Resource Library

Provide a dedicated location for the official CCVFD YouTube channel and public videos, including education, preparedness content, department announcements, demonstrations, interviews, and future outreach. A maintainable embedded player or gallery is sufficient for the initial version.

## E. Improved News & Alerts Publishing

Improve article listings, publication dates, categories or tags, archives, document attachments, featured homepage stories, and clear separation of news from urgent notices. A custom CMS is not required; a volunteer-friendly publishing workflow is strongly preferred.

## F. External Agency Resources

Organize relevant partner resources, notices, and agency links so the website serves as a useful information hub. Any embedded external content should be authorized, technically supported, and reliable.

# 07 Technical Environment & Constraints

The site currently operates within Google Workspace / Google Sites. Retaining that ecosystem is a must due to grants/funding, and the current public domain should be preserved: https://www.clearcreekvfd.com/.

Investigate actual platform limits before committing to a technical architecture.

Minimize recurring hosting, software, and integration costs.

Use secure, accessible, maintainable solutions suitable for volunteer administration.

Avoid infrastructure the department cannot reasonably operate or support.

Keep integration dependencies, ownership, configuration, and maintenance documented.

Obtain stakeholder approval before introducing major hosting, architecture, paid services, or new administration systems.

If a wish-list item cannot be achieved with reasonable effort or cost within the technical limitations, document the obstacle and recommend options. Technical novelty is secondary to reliability, sustainability, and usability.

# 08 Product Backlog & Priorities

The following lists initial stakeholder priorities, not a sprint plan. The students should translate these into Product Backlog Items, estimate them, establish acceptance criteria, and organize delivery through Scrum.

## Priority 1 — Required

Complete accessible, responsive website redesign with functional page structure and navigation.

Preserve all approved content, including complete FAQs, membership details, news archives, and documents.

Retain or appropriately replace existing events/calendar and form functionality.

Expand Contact Us with an extensible directory structure.

Add basic YouTube/video support and a manually managed alert banner.

Provide documentation, test evidence, and a production-ready deployment package.

## Priority 2 — Desired

Custom or cleaner integrated forms and submission workflows.

Improved content and news management, enhanced directory administration.

Automated updates or notifications, feasible agency embeds and integration features.

Improved document management and other useful community features.

## Priority 3 — Research / Future Consideration

Live Watch Duty or advanced automated emergency-alert integrations.

Custom databases, backends, and advanced volunteer/member management.

Complex third-party agency integrations or features requiring significant infrastructure.

A credible feasibility report and recommendation are acceptable deliverables for exploratory Priority 3 items. Do not compromise mandatory content migration or reliability to pursue optional features.

# 09 Communication & Evolving Requirements

The team should establish a professional rhythm of communication, demonstrations, and feedback with Rick. Rick will communicate any additional requirements arising from discussions with the CCVFD Board of Directors.

These additions may change Product Backlog priorities, but they should not automatically become commitments within the eight-week window. New requests should be refined and evaluated for feasibility, value, effort, and impact before the Scrum Team plans their implementation.

Route all stakeholder questions and approvals through Rick; do not contact other CCVFD personnel directly.

Demonstrate working increments and request timely stakeholder feedback.

Raise blockers, assumptions, risks, and viability concerns as soon as they arise.

Record decisions and changes; avoid implementing significant assumptions without approval.

# 10 Quality Assurance & Acceptance Criteria

Success is measured by the delivered website and documented evidence, not merely by design mockups. The final version should meet these general acceptance criteria:

Professional fire-department identity; complete, approved content preserved.

FAQs, membership information, historical articles, files, and existing resources accessible.

Responsive layouts and functional navigation, links, downloads, forms, and embeds.

Appropriate accessibility checks and documented remediation of significant issues.

Clear differentiation between emergency notices and ordinary news.

Reliable source labeling and update timestamps for any external information.

Protection of personal information collected or displayed.

Maintenance pathways workable in the department’s approved environment.

Documented research findings and outstanding limitations.

Reviewed deployment/rollback approach and stakeholder acceptance before production release.

The current public website must remain operational throughout development. No production replacement or new paid service should be launched without stakeholder approval.

# 11 Final Project Deliverables

At the end of the eight-week engagement, the team should provide the following complete handoff package:

Completed Website — A production-ready redesign implementing approved Priority 1 requirements and other accepted features.

Source Code & Assets — All relevant source files, visual assets, components, configurations, and approved supporting resources.

Content Migration Inventory — A mapped inventory confirming the new location of every retained existing page, FAQ, blog post, document, and resource.

Technical Documentation — Architecture diagrams or descriptions, deployment instructions, services, dependencies, configurations, and integration behavior.

Webmaster Maintenance Guide — Practical instructions for routine updates to news, alerts, forms, videos, documents, directory entries, and other content.

Testing Documentation — Results and outstanding issues from functional, mobile, accessibility, security/privacy, and integration checks.

Future Development Backlog — Prioritized enhancements, deferred requests, feasibility research, known limitations, and recommendations for later work.

Final Demonstration & Handoff — A walkthrough of delivered functionality, decisions, remaining limitations, and the maintenance workflow.

Carry-Forward / Continuity Document — A standalone successor-team guide designed for an intern, future student Scrum Team, or collaborative development group to resume the project next semester without having to reconstruct its history.

CARRY-FORWARD DOCUMENT — REQUIRED CONTENTS Include the project overview and stakeholder/contact rules; current architecture and access ownership (without passwords); source repository and deployment locations; installed or approved integrations; completed functionality; content migration status; design system decisions; decisions and their rationale; unfinished work and prioritized backlog; known bugs, risks, costs, and limitations; testing status; detailed setup, deployment, and rollback steps; recurring maintenance tasks; and clear recommendations for the next team’s first activities.

The continuity document must be understandable on its own, current as of handoff, and stored with the source code and project documentation. Transfer of credentials and permissions, if needed, must use approved secure channels rather than including secrets in the document.

# 12 Project Expectations & Closing

This project gives students the opportunity to build a practical public resource for an Idaho community and the volunteers who serve it. The goal is more than an attractive site: the final product should be useful, accessible, reliable, maintainable, and sustainable.

Students are encouraged to take ownership of their Scrum process, communicate openly, evaluate alternatives thoughtfully, and propose creative solutions. The initial wish list is intentionally ambitious; within eight weeks, the team should prioritize a dependable core product and clearly document what belongs in future development.

STAKEHOLDER SUCCESS MEASURES Clear communication, responsible Scrum-based development, preservation of existing content, practical technical choices, and a high-quality product that the CCVFD IT Administrator can maintain and confidently hand to a future team.

Rick L. Del Vecchio

IT Director - Clear Creek Volunteer Fire Department

https://www.clearcreekvfd.com/